# Meeting Notes and Action Items

# 1. Training & Enablement

## Goals

Train the full team to become Communications experts and increase system understanding.

1–2 OpenText training classes; Jag/Ronald participation dependent on budget.

120 mentorship hours.

Additional internal training for Jag and Ronald.

Business user training targeting 15% increase in self‑service updates.

## Notes

Matt will schedule training opportunities meeting.

Business partners also require training.

“Train the trainer” model may be effective.

Business may pay for OpenText training if needed.

# 2. Standardization & Consolidation

## Goals

Improve template design and layout standardization.

Create a master layout/communication set.

Enforce brand standards (headers, footers, fonts, signatures, 1557, etc.).

Reduce supported templates by 25%.

Migrate all templates to BPI platform.

Standardize signature blocks.

Refine template categories.

Consolidate all schemas into a master schema.

## Notes

Design sessions needed with Brandi (OT); Mariann will schedule.

Layout variations may be needed by recipient/output queue.

File routing possible without mainframe programmer.

Matt will ask OT about scanning/consolidation options.

Categories may remain by business area with real‑time vs batch subfolders; security flexible.

Abe completed research on 6 schema categories.

Kim validated XSDs; no further verification needed.

Abe continuing schema mapping spreadsheet; designers to review next.

Exploring commercial tool for production data mapping.

Need documented process for adding schema fields.

# 3. System & Process Improvements

## Goals

Reproduce all xPression correspondence via same output streams.

Establish migration schedule; coordinate with business.

Select initial migration templates (starting with smaller batch items).

Enable Empower REST API integration.

Build orchestration job for moderately complex workflows.

Improve workload balancing.

Evaluate CAM for potential decommissioning.

Reduce onboarding time for new BPI partners by 20%.

Improve barcoding standardization and evaluate QR codes.

Build automated template comparison using streamdiff.

Provide AFP visibility to end users.

Enable data verification before printing.

## Notes

Vinusha will measure template complexity.

Subrogation wants early migration.

BGA will use SDK conversion tool.

Matt will schedule follow‑up meeting to confirm migration templates.

Document conversion process still needs finalization.

Real‑time system switching requires OT assistance; wrapper cleanup needed.

CAM dashboards won’t fully replace functionality.

Matt, Abe, and Gavin will demo CAM for Jag and Ronald.

Standardized branding (logos, footers, XML-driven contact info) will speed onboarding.

Meeting required with Greg Earwood, Randy, and Alysia regarding QR codes.

OT should supply AFP viewer; David attempting installation.

Russell will run script to make AFP files accessible.

Need instructions for accessing AFP; team awaiting guidance.

Matt will schedule discussion on data validation philosophy.

Russell will provide streamdiff demo for Jag and Ronald.

# 4. Documentation & Governance

## Goals / Notes

Improve change management: follow production‑baseline‑first model.

Obtain OT best‑practice guidance.

Strengthen documentation; ensure storage in SharePoint.

Document templates as they migrate.

Matt to discuss documentation expectations with team.

Need assistance with email setup, householding, SMS, xRevise/xResponse replacements.

# Action Items

| Assigned To | Action Item |
| --- | --- |
| Matt | Schedule training meeting |
| Matt | Conduct migration follow‑up |
| Matt | Follow up on AFP viewer |
| Matt | Schedule data validation meeting |
| Matt | Lead documentation expectations discussion |
| Mariann | Schedule OT design sessions |
| Abe | Continue schema mapping |
| Abe | Collaborate with designers on schema consolidation |
| Abe | Assist with streamdiff research |
| Russell | Run AFP script |
| Russell | Provide AFP access instructions |
| Russell | Deliver streamdiff demo to Jag and Ronald |
| David | Attempt AFP viewer installation |
| Matt, Abe, Gavin | Demo CAM for Jag and Ronald |
| Matt | Determine OT training participation |
| Matt & Mariann | Decide if business will pay for OT training |
| All xPression team | Evaluate template category improvements |
| Matt, Abe, Gavin | Research commercial production mapping tool |
| Matt, Abe, David, Russell | Gather input for QR code migration (Greg, Randy, Alysia) |
| Matt, Amy, Abe | Define needs for email, SMS, householding, xRevise/xResponse replacements |
| Jag & Ronald | Design a process that will automate Streamdiff into the Communications workflow |